WEEKLY STATUS REPORT

|  |  |  |  |
| --- | --- | --- | --- |
| **Reporting period:** | **27/10/2022 to 02/11/2022** | **Project title:** | **Faster & Smarter Disease Prediction** |
| **Date of report:** | **04/11/2022** | **Report author:** | **Amit Sharma** |

STATUS SUMMARY

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Narrative Summary of** **Status** | **Schedule:** | **GREEN** | **Overall:** | **GREEN** |

PROJECT MILESTONE STATUS REVIEW

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project Milestones** | **Status** | **Baseline Completion Date** | **Expected Completion Date** | **Issues Exist (Yes/No)** |
| *Planning Phase* | **Finished** | 12/10/2022 | 12/10/2022 | No |
| *Development and Execution* | **In Progress** | 19/10/2022 | 2/11/2022 | Yes |
| *Presentation and closing* | Not Started |  |  |  |

PLANNED ACTIVITIES AND ACCOMPLISHMENTS

|  |
| --- |
| ***Accomplishments this Week:*** |
| * *Selection for Multiple Classification models -* ***In Progress*** * *Working on the first Algorithm (Random Forest) -* ***In Progress*** * *Started working on initial Data grouping in Tableau -* ***In Progress*** |

|  |
| --- |
| ***Planned Actions for Next Week:*** |
| * *Finalize the Template for the algorithm and set the measuring parameters for quality* * *Start with Tableau graphs and One page of Dashboard* * *Start working on the Documentation and Presentation* |

|  |  |  |  |
| --- | --- | --- | --- |
| Darshan Patel | Rajan Atulkumar Patel | Urali Virajsinh Rana | Amit Sharma |
| (0789282) | (0789953) | (0789945) | (0794488) |

1. | P a g e

PROJECT ISSUES SUMMARY

|  |  |  |  |
| --- | --- | --- | --- |
| ***Priority*** | ***Issue Description*** | ***Impact Summary (Milestone, Schedule Scope, Resources, Space…)*** | ***Action Steps/Resolutions*** |
| Medium | **Date Field/Seasons - Data Engineering** | Better grouping of data and bigger buckets for classification | Season dates of 2022 is used to categorize the data |

Team Contributions

|  |  |  |
| --- | --- | --- |
| ***Team members*** | ***Responsibility and work*** | ***Next steps*** |
| **Urali Rana and Amit Sharma** | Working on Template and initial Algorithm in Deep Note (Random Forest) as the first one to assess the data and create some measuring criteria | Finalize Template and start working on other algorithms |
| **Darshan Patel and Rajan Patel** | Initial graphs for the data in tableau | Finalize 2-3 graphs with data on season and months |

1. | P a g e

|  |  |  |  |
| --- | --- | --- | --- |
| Darshan Patel | Rajan Atulkumar Patel | Urali Virajsinh Rana | Amit Sharma |
| (0789282) | (0789953) | (0789945) | (0794488) |